Meeting Minutes

| Date | Participants | Content |
| --- | --- | --- |
| 29/01/2026 | Maryam Aremu, Esther Areba, Divin Dusabe, Janice Emorut, George Ankoma-Mensah Absence: No members were absent | - Progress/Achievements - All team members attended the first group meeting. - The project brief was discussed in detail by all members. - Agreement was reached on the importance of regular weekly meetings to track progress. - The team read through the project brief and came up with questions for the client. - Unfinished work - No technical tasks were assigned or completed in Week 2 as we are yet to meet with the clients. - Plan for the next week: - Meet with the client assigned to our project. - Ask clients the questions on our list. - Refine our initial list of requirements based on the client’s input. - Ask questions to clarify any ambiguities or uncertainties. |
| 05/02/2026 | Maryam Aremu, Esther Areba, Divin Dusabe, Janice Emorut, George Ankoma-Mensah Absence: No members were absent | Key points discussed with client: - The background of the project - Target audience - Project specifications - System requirements - Timing - Contact information - Limitations - Uniqueness - Progress Any requirements, expectations or constraints mentioned: - A web app that can run on a browser - S4 parent pages - Navigate between the pages - A lot of hyperlinks - A search bar - Each code section should have line numbers and clear comments - Use instruction manual to make it adaptable Actions agreed upon and next steps: - We agreed on next meeting time - Assigned tasks - Agreed on online group works - Start working on projects |
| 09/02/2026 | Maryam Aremu, Esther Areba, Divin Dusabe, George Ankoma-Mensah Absence: Janice Emorut | The team speaker did a tutorial on teams for how to operate GitHub |
| 12/02/2026 | Maryam Aremu, Esther Areba, George Ankoma-Mensah Absence: Janice Emorut, Divin Dusabe, | Progress/Achievements - The project specification was discussed in detail by the members that attended. - Agreement was reached on the importance of regular weekly meetings to track progress. - The absent team members were filled in on missed work. Unfinished work - The Databases - The rest of the code - The documentation Plan for the next week: - Continue the unfinished tasks |
| 19/02/2026 | Maryam Aremu, Esther Areba, George Ankoma-Mensah, Divin Dusabe, Absence: Janice Emorut | Progress/Achievements - The project brief was discussed in detail by all members that attended - Everyone continued the unfinished task. - Before the end of the class the team leader tracked every member’s progress. - The team asked each other questions to ensure everyone understood what others were working on Unfinished work - The database has not been completed yet. - The PHP functionality is still in progress. - The HTML code is still being developed. - The CSS styling is still in progress. - Some parts of the project have not yet been implemented. - The different parts of the project have not yet been combined. Plan for the next week: - Complete the remaining database structure and connections. - Continue developing and finalising the PHP functionality. - Finish the HTML pages and CSS styling. - Implement the remaining missing features of the website. - Combine all parts of the project and test that they work together correctly. - Review progress as a team and fix any errors found during testing. |
| 26/02/2026 | Maryam Aremu, Esther Areba, Divin Dusabe, Janice Emorut, George Ankoma-Mensah Absence: No members were absent | ### Progress / Achievements - The database structure was completed. - PHP functionality continued to be developed and finalised. - HTML pages were further developed. - CSS styling was continued. - Some parts of the project were implemented. - Team members discussed their progress and updated each other on their tasks. - The finished parts of the projects were uploaded onto GitHub. ### Unfinished Work - CSS styling requires further development. - Some features of the project have not yet been fully implemented. - The different parts of the project still need to be fully combined and tested. ### Plan for the Next Week - Finish developing the remaining HTML pages. - Finalise the CSS styling and layout. - Combine all completed parts of the project into one working system. - Begin testing the website and fixing any errors found. - Start working on the project and prototype and divide section among team members. |
| 05/03/2026 | Maryam Aremu, Esther Areba, Divin Dusabe, Janice Emorut, George Ankoma-Mensah Absence: No members were absent | ### Progress / Achievements - Work on the project report was started, and sections were divided among team members. - Some parts of the report were completed. - All team members reviewed the website and tested its functionality. - The NDA was signed by the team members. ### Unfinished Work - The project report is still in progress. - Some sections of the report still need to be written and reviewed. - The HTML and CSS still need to be improved further - Final proofreading and formatting of the report are still required. ### Plan for the Next Week - Complete the remaining sections of the project report. - Review and edit the report to ensure it meets the project requirements. - Finalise formatting and references in the report. - Prepare the report for final submission. |